SCOPE OF WORK

ABDM/ABHA Web Application Security Assessment (WASA) & PMJAY Compliance Readiness — Netra HIMS

# 1. Purpose

Netra HIMS requires integration with the Ayushman Bharat Digital Mission (ABDM/ABHA) APIs and, through that, alignment with Ayushman Bharat PM-JAY (PMJAY) requirements for empanelled-hospital software. This document defines the scope of work for the cybersecurity vendor engaged to carry out the mandatory security audit and certification process gating that integration.

# 2. Background — why this specific audit is required

This is not a generic penetration test. The National Health Authority (NHA) requires every application integrating with ABDM to pass a Web Application Security Assessment (WASA) — sometimes referred to as the Milestone 1 (M1) security gate — before granting production access to the ABHA/ABDM APIs. Two points are non-negotiable and should be confirmed with the vendor before engagement:

- The audit must be conducted by a CERT-In empanelled auditor. Internal security teams, generic penetration-testing firms, and non-empanelled agencies cannot issue a report NHA will accept. Verify the vendor’s empanelment ID directly against the current CERT-In empanelled auditor list before signing.

- PMJAY does not require a separate, independent security certification track. Private hospitals empanelled under PMJAY are increasingly required by their State Health Agency to be ABDM-compliant — the same WASA report and Safe-to-Host certificate that unlocks ABDM production access is what satisfies this requirement. Treat this as one certification effort, not two.

Because NHA requirements are updated periodically, the engaged vendor should reconfirm current scope requirements against the live ABDM sandbox guidelines at project kickoff, rather than relying solely on this document.

# 3. Scope of Work

## 3.1 Phase 1 — Scoping & Architecture Review

- Review Netra HIMS system architecture, data flows, and all points where the application will integrate with ABDM (patient registration/ABHA linking, consent capture, any record-sharing endpoints).

- Map every API endpoint, authentication pathway, and data storage location that touches ABHA-linked patient data.

- Produce a formal Audit Scope Document (ASD) defining exact test boundaries, sign-off required from Genxa before testing begins.

## 3.2 Phase 2 — Functional + Security Testing

- ABHA number creation, verification (OTP/Aadhaar-linked flows), and linking journeys.

- Consent management and any health-record sharing flows in scope (if pursuing ABDM Milestone 2).

- OWASP Top 10 coverage: injection, broken authentication, sensitive data exposure, XML external entities, broken access control, security misconfiguration, XSS, insecure deserialization, vulnerable components, insufficient logging/monitoring.

- Authentication and session management: login security, session timeout, token handling, MFA where applicable.

- API security testing of all ABDM/FHIR-facing endpoints, including rate limiting and input validation.

- Data encryption review: in transit (TLS configuration) and at rest (database/storage encryption).

## 3.3 Phase 3 — Vulnerability Assessment & Penetration Testing (VAPT)

- Automated and manual VAPT using industry-standard tooling (e.g. Burp Suite Pro, OWASP ZAP, Nessus, or equivalent).

- Infrastructure-level review of hosting configuration (Vercel deployment, Supabase/PostgreSQL configuration, RLS policy verification).

- Severity classification of every finding (Critical / High / Medium / Low) with reproduction steps.

## 3.4 Phase 4 — Reporting

- Draft WASA Report in NHA-accepted format, covering both functional correctness of ABDM API usage and the security findings above.

- Findings walkthrough session with Genxa’s development team.

## 3.5 Phase 5 — Remediation Support

- Genxa’s development team remediates findings; the security vendor provides advisory support on fix approach for Critical/High findings.

- Vendor re-tests remediated items specifically (not a full re-audit) to confirm closure.

## 3.6 Phase 6 — Certification

- Issue Vulnerability Closure Certificate (VCC) confirming all Critical/High findings are resolved.

- Issue final signed WASA Report and Safe-to-Host Certificate.

- Support submission of the certification package to NHA.

# 4. Deliverables

| Deliverable | Description |
| --- | --- |
| Audit Scope Document (ASD) | Defines exact boundaries of the assessment — sign-off required before testing starts |
| VAPT Report | Full technical findings with severity ratings and reproduction steps |
| WASA Report | NHA-formatted combined functional + security audit report, signed by the CERT-In empanelled auditor |
| Vulnerability Closure Certificate (VCC) | Confirms remediation of Critical/High findings |
| Safe-to-Host Certificate | The certificate mandatory for ABDM production onboarding |
| Remediation Advisory Notes | Guidance provided to the dev team for each Critical/High finding |

# 5. Auditor Requirements

- Must hold current CERT-In empanelment — verify the empanelment ID directly on the official CERT-In website, not just the vendor’s claim.

- Prior experience auditing ABDM/ABHA-integrated or healthcare platforms specifically is strongly preferred — ask for reference engagements.

- Must be able to produce the report in NHA’s expected submission format.

# 6. Genxa / Client Responsibilities (Prerequisites)

- Provide a stable, feature-complete ABDM sandbox integration build for testing — the audit tests the actual ABHA/ABDM integration, not the wider hospital system in general.

- Provide architecture documentation, API documentation, and a named technical point of contact.

- Provide test/sandbox credentials and a non-production environment — the audit should never run directly against a system holding real patient data.

- Allocate development capacity to remediate findings within the timeline below — delays here are the most common cause of the process running past 3–6 months.

# 7. Out of Scope

- Physical/on-premises hospital network security (unless explicitly added).

- Social engineering or phishing simulation testing, unless explicitly added.

- PMJAY hospital empanelment itself (clinical infrastructure, bed capacity, NABH accreditation) — that is a separate, non-technical process managed directly through the Hospital Empanelment Module on the PMJAY portal.

- AI-based clinical features, ABDM Milestone 3 (requesting records as a Health Information User), and any integrations beyond what’s defined in the Phase 1 Audit Scope Document.

# 8. Timeline

| Phase | Typical Duration | Notes |
| --- | --- | --- |
| 1. Scoping & Architecture Review | 3–5 business days | Cannot start until sandbox build is stable |
| 2. Functional + Security Testing | 2–3 weeks | Runs against the ABDM sandbox environment |
| 3. VAPT | 1–2 weeks | May run partially in parallel with Phase 2 |
| 4. Reporting | 3–5 business days | Draft report + findings walkthrough |
| 5. Remediation (Genxa) | 2–6 weeks | Duration depends entirely on volume/severity of findings — the biggest variable in the overall timeline |
| 6. Re-test & Certification | 1–2 weeks | Re-submission after fixes typically adds 2–4 weeks if issues remain |

End-to-end, sandbox-registration-to-production-access typically takes 3–6 months industry-wide. The single biggest lever Genxa has to keep this on the shorter end is remediating findings quickly once Phase 4 completes — the audit itself (Phases 1–4) is usually 4–6 weeks; it’s the remediation-and-retest cycle that most often stretches the timeline.

# 9. Next Steps

- Shortlist 2–3 CERT-In empanelled auditors with healthcare/ABDM experience; verify empanelment directly on the CERT-In site.

- Share this Scope of Work and request a fixed-fee quote and firm Phase 1–4 timeline from each.

- Confirm the current ABDM sandbox registration status for Netra HIMS before the audit is scheduled — testing requires an active sandbox integration, not just the production-intent codebase.

- Once a vendor is selected, kick off with Phase 1 (Architecture Review) and lock the Audit Scope Document before any testing begins.